SUMP Toolkit

Annotated Outline for
Sustainable Urban Mobility Plans (SUMP)
SUMP development guidance resources for developing and transition countries

For more information:

MobiliseYourCity Secretariat, Brussels 
www.MobiliseYourCity.net 
email: Contact@MobiliseYourCity.net

Deutsche Gesellschaft für Internationale Zusammenarbeit (GIZ) GmbH 
Division Energy, Water, Transport (G310) 
Dag-Hammarskjöld-Weg 1-5, 65760 Eschborn / Germany

Title: “MobiliseYourCity – SUMP Model Table of Content”
Printed and distributed: 
Authors: Susanne Böhler-Baedeker, Katy Huaylla, Lasse Brand, Lisa Marie Brunner, Saydrina Govender (Rupprecht Consult Forschung & Beratung GbmH)
Contributors: Anne Chausavoinne, Reda Souirgi (AFD), Michael Engelskirchen (GIZ), Daniel Mickos

Copyright:

This publication is subject to copyright of the MobiliseYourCity Partnership and its contributing partners and authors. Partial or total reproduction of this document is authorised for non-profit purposes, provided the source is acknowledged.

Disclaimer:

The content presented in this document represents the opinion of the authors and is not necessarily representative of the position of the individual partners of MobiliseYourCity or the United Nations Framework Convention on Climate Change (UNFCC).

April 2020

Context of the Publication

This publication has been developed within the MobiliseYourCity (MYC) Partnership in collaboration with the projects EUROCLIMA+, funded by the European Union and “Advancing climate strategies in rapidly motorising countries (TRANSfer)”, funded by the German Federal Ministry for the Environment, Nature Conservation and Nuclear Safety.

The EUROCLIMA+ programme promotes environmentally sustainable and climate-resilient development in 18 Latin American countries through regional policy dialogue and climate action in six sectors. In urban mobility, EUROCLIMA+ supports the development of National Urban Mobility Policies and Programmes (NUMP), Sustainable Urban Mobility Plans (SUMP) and pilot projects through 19 projects in 14 partner countries and cities. A specific focus of EUROCLIMA+ is support the implementation of NDCs which Latin American countries have committed themselves to in the context of the 2015 Paris Climate Agreement.

MobiliseYourCity is a partnership for integrated urban development planning in emerging and developing countries under the UN Marrakesh Partnership for Global Climate Action. MobiliseYourCity supports and engages local and national partner governments in improving urban mobility planning & finance by providing a methodological framework and technical assistance, through capacity building, and by enabling access to funding at both local and national levels. Particular attention has been paid to the methodological and advisory frameworks related to National Urban Mobility Policies and/or Programs (NUMPs) and Sustainable Urban Mobility Plans (SUMPs) that serve as the basis for the promotion of investments and development of attractive mobility services.

MobiliseYourCity is a multi-donor action, jointly co-financed by the European Commission’s Directorate-General for International Cooperation and Development (DG DEVCO), the French Ministry of Ecological Transition and Solidarity (MTES), the French Facility for Global Environment (FFEM), and the German Federal Ministry for the Environment, Nature Conservation and Nuclear Safety (BMU). The initiative is implemented by its founding partners ADEME, AFD, CEREMA, CODATU, and GIZ. Besides contribution to the international climate process, MobiliseYourCity contributes to the UN’s Agenda 2030, specifically Sustainable Development Goal (SDG) 11: Make cities inclusive, safe, resilient and sustainable. The objectives of which are to:

- Enable transformational changes towards more inclusive, liveable, and efficient cities.

- Foster more comprehensive, integrated and participatory urban mobility planning (local & national levels).

- Target reduction of transport related GHG emissions in participating cities (>50% until 2050).

- Link planning with agreement on investments and optional use of financial assistance.

- Make use of innovative planning techniques and digitalization and promote state-of-the-art mobility and transport technologies.

Contents

- Contents

PURPOSE AND HOW TO USE THIS DOCUMENT	6

I.	ANNOTATED TABLE OF CONTENT	11

Cover page	11

Imprint	11

Foreword	11

1	Executive summary	11

1.1	Background of the SUMP	11

1.2	Objective and scope	11

1.3	Methodology	11

1.4	Document structure	11

1.5	Key results	11

1.6	Conclusions and recommendations	11

2	Process and management structure	11

2.1	Context of developing the SUMP	11

2.2	Process overview	12

2.3	Stakeholder involvement	14

3	Status Quo Analysis	17

3.1	Institutional and regulatory framework	17

3.2	Financial framework	19

3.3	Planning framework	20

3.4	Demographical data and urban development	20

3.5	Mobility and transport	21

3.5.1	Transport infrastructure and transport services supply	22

3.5.2	Mobility demand and traffic	23

3.5.3	Active Mobility	26

3.6	Accessibility	28

3.7	Road safety	28

3.8	Urban freight	32

3.9	Social aspects of mobility	33

3.9.1	Gender and mobility	33

3.9.2	Other groups with specific mobility needs	34

3.9.3	Transport poverty	34

3.9.4	City Liveability	37

3.10	Environment	37

3.10.1	Air pollution and GHG emissions data and analysis	37

3.10.2	Noise	38

3.11	New solutions for mobility and transport	38

3.12	Baseline	39

4	Vision and objectives	43

4.1	Vision	43

4.2	Objectives, targets and indicators	44

4.3	Planned and proposed measures	45

4.4	Identification of integrated packages of measures	46

4.5	Short- and long-term scenarios	46

4.5.1	Business-as-usual-scenario (BAU)	46

4.5.2	Alternative sustainability scenarios	46

5	Selected scenario and actions	53

5.1	Selected scenario	53

5.2	Selected measures	53

5.3	Cost estimates	58

5.4	Implementation planning and funding	61

5.4.1	Funding sources	61

5.4.2	Financing plan	61

5.4.3	Implementation schedule	62

5.5	Capacity development strategy	65

6	Monitoring & Reporting	67

2.1	Core indicators	67

2.2	Other indicators	68

2.3	Monitoring management	68

7	Appendix	69

7.1	List of contributors to the SUMP development	69

7.2	Timetable of SUMP development	69

7.3	Data collection methods	69

7.4	Participation summary	69

7.5	Description of scenarios	69

7.6	Long list of potential measures	70

7.7	Traffic model report	70

7.8	Data reporting template for monitoring and evaluation	70

7.9	References	70

7.10	Index of Boxes	70

7.11	Index of Diagrams	70

7.12	Index of Images	70

7.13	Index of Tables	70

7.14	Glossary	70

7.15	Area plans and future development charts	70

II.	STANDARD TEMPLATE FOR SUMP	71

PURPOSE AND HOW TO USE THIS DOCUMENT

Sustainable Urban Mobility Planning (SUMP) is a process based on the definition of common objectives and use of collaborative planning tools to deal with design, implementation, financing, and monitoring of mobility-related measures and projects. This mobility planning approach is being implemented with success in a variety of contexts, at diverse scales, in a wide range of cities and regions in Europe and around the world.

At the end of such a comprehensive transport planning process, a plan shall be delivered, which will constitute the SUMP of a city or metropolitan region. The final SUMP document shall summarize the main results of the entire SUMP process, which are the main mobility strategies and the implementation plan for short, medium- and long-term mobility policies and measures. This content is usually approved by urban policy makers.

This document is part of the MYC SUMP Toolkit and is an amendment to the MYC Sustainable Urban Mobility Plan (SUMP) Model Terms of Reference (2020). Both documents are aimed at technical planners and consultants in cities where integrated transport concepts called SUMP (Sustainable Urban Mobility Plans) are being developed.

The document provides information on how a SUMP (or other related strategic mobility planning document) is best structured and what information it should contain in order to achieve compliance with international SUMP standards. Structure and methodology follow the MYC SUMP development approach.

There are two main chapters in this document: I) the annotated table of contents, and II) a standard template of table of contents.

- The annotated outline should help planners to orient themselves. It presents the principle structure as well as explanations towards the core contents, the results of the planning process, and additional information in the appendices. The annotations are technical instructions and are represented by grey text.

- The standard table consists only of the basic elements and is intended to be used for the writing and development process of the planning document.

Elements such as maps, tables, figures, descriptions etc marked as “basic” exemplify minimal requirements for producing a high-quality SUMP. For a better understanding of the individual chapters, additional examples of existing good planning documents have been included and are marked as “inspirational examples”.

List of basic elements

Basic element 1. Map of the functional area. Note: Source, Integrated Mobility Plan for Greater  Ahmedabad Region 2031	14

Basic element 2. Stakeholders and their involvement in the SUMP process (Template). List the identified stakeholders and identify their level of involvement.	15

Basic element 3. Presentation of institutional and regulatory aspects. Note: Source, Lagos (Nigeria)  Non-Motorised Transport Policy	18

Basic element 4. Presentation of projects in the past five years (table above) and of the planned projects (table below) (Templates).	20

Basic element 5. Map of transport infrastructure	21

Basic element 6. Presentation of Modal split. Note: Source, Plan de Movilidad Segura de Medellin 2014-2020	25

Basic element 7. Spatial analysis of road safety regarding accidents and fatalities	30

Basic element 8. Fatalities over time. Note: Source, Note: Source, Plan de Movilidad Segura de  Medellin 2014-2020	31

Basic element 8. Fatalities over time.	31

Basic element 9. Analysis of the status (baseline analysis) of the transport system (Template)	40

Basic element 10. MYC SUMP Core Indicators	41

Basic element 11. SUMP strategic indicators and targets (Template)	45

Basic element 12. Description of selected measures and measure packages in an action table (Template)	57

Basic element 13. Estimation of costs per measure (Template)	59

Basic element 14. Measure description. Source: PMUS Lorca. Plan de Movilidad Urbana Sostenible, 2017.	62

Basic element 15. Presentation of costs and financing for every measure. Note: Source, Plan de movilidad Piura, 139, catalogue of actions, costs and financing (this figure shows 2 of 8 pages)	65

Basic element 16. Capacity Development Strategy. Note: Source: Capacity Development Strategy - MobiliseYourCity Africa Community of Practice	65

Basic element 17. Monitoring (Template)	68

Basic element 16. Capacity Development Strategy. Note: Source: Capacity Development Strategy - MobiliseYourCity Africa Community of Practice	81

Basic element 17. Monitoring (Template)	81

List of Inspirational Examples

Inspirational example 1. Example of SUMP timeframe and map representation of existing and new infrastructure. Note: Source: Malmö SUMP (2013)	13

Inspirational example 2. Stakeholders visualized in an “onion” assigning actors to one of three sectors (public sector; civil society; private sector) (Template from Tool: Stakeholder Map)	15

Inspirational example 3. Presentation of stakeholder involvement. Note: Source, Capital Surface Transport Master Plan Abu Dhabi	16

Inspirational example 4. Presentation of stakeholder organigram. Note: Source, SUMP Peru, Trujillo.	16

Inspirational example 5. Presentation of the institutional and territorial areas impacted by the strategies. Note: Source, Plan de Movilidad Urbana Sostenible del Distrito de San Isidro, Lima	18

Inspirational example 6. Presentation of national/local policies and regulatory framework. Note: Source, SUMP Brasov	19

Inspirational example 7. Strategic plan of Antioquía, current model of territorial occupancy. Note: Source, Plan maestro de movilidad para la Region Metropolitana del Valle de Aburrá	21

Inspirational example 8. Map of the Rail lines in the Brasgov Metropolitan area. Note: Source, Sustainable Urban Mobility Plan Brasov Growth Pole	22

Inspirational example 9. Example figure comparing population growth and number of trips by car, bicycle, bus and train over time. Note: Source, SUMP of the City of Malmö, Sweden, 2016	24

Inspirational example 10. Example map of public transport accessibility, travel time to closest  (sub-)urban centre. Note: Source: Mobility strategy of the City of Bielefeld, Germany, 2018	24

Inspirational example 11. Example of map that visualises a liveability analysis of road space in the entire city (Figure source: SUMP of the City of Bremen, Germany, 2014)	25

Inspirational example 12. Visualization and comparison of modal split over time or comparison  with other cities. Note: Source, Modal Split Belo Horizonte (Brasilien), Apresentação sobre o histórico do PlanMob BH	26

Inspirational example 13. Example map of main cycling infrastructure, differentiated by type of  cycle lane. Note: Source, Mobility strategy of the City of Bielefeld, Germany018	27

Inspirational example 14. Presentation of quantity of pedestrian and cycling infrastructure by different district municipalities. Note: Source, Plan maestro metropolitano de la bicicleta del  Valle de Aburra.	28

Inspirational example 15. Example of visualising a traffic safety analysis with a table (deaths and injuries over time) and a map that marks problem areas in the road network.  Note: Source: SUMP of the City of Bremen, Germany, 2014)	29

Inspirational example 16. Accurate analysis and presentation of black spots / fatalities with  focus on spatial distribution. Note: Source, Windhoek SUMP.	30

Inspirational example 17. Traffic fatality causes and victim and impacting road users. Note: Source, Low Carbon Comprehensive Mobility Plan Vishakhapatnam (India).	31

Inspirational example 18. Example map of average truck traffic (trucks over 3.5t, t/24h,  average on weekdays) Note: Source: SUMP of the City of Leipzig, Germany, 2015	32

Inspirational example 19. Presentation of freight supply and demand. Note: Source, SUMP Brasov	33

Inspirational example 20. Mobility patterns of differing genders.	34

Inspirational example 21. Links of poverty and mobility. Coverage of the public transport and  BRT system in comparison to low-income population. Note: Source, OVE, using data from Metrocali  (2015, 2016)	35

Inspirational example 22. An example of how public transport fares can be presented as a percentage of minimum daily wage. Note: Source, Enhancing the sustainability and inclusiveness of the  Metro Manila’s urban transportation systems: Proposed fare and policy, reforms Mijares et al. (2014)	36

Inspirational example 23. Presentation of the determinants of Mode of Transport Choice.  Note: Source, SUMP Ruiru	36

Inspirational example 24. Example of summarising current transport issues for carbon reduction Note: Source, West Yorkshire Local Transport Plan, United Kingdom, 2011	37

Inspirational example 25. Presentation of transport emission data. Note: Source, Plan maestro metropolitano de la bicicleta del Valle de Aburra	38

Inspirational example 26. Example of air pollution diagrams by monitoring station (PM10, ug/m3) Note: Source, SUMP of the City of Turin, Italy, 2010	38

Inspirational example 27. Summary of the most important challenges and opportunities.  Note: Source, SUMP Pristina	42

Inspirational example 28. Representation and Vision of preferable transportation modes. Note: Source, Plan de Movilidad Urbana Sostenible del Distrito	43

Inspirational example 29. Presentation of SUMP goals and objectives. Note: Source, Capital Surface Urban Transport Master Plan Abu Dhabi	44

Inspirational example 31. Presentation of main SUMP indicators and targets.  Note: Source, Nagpur Comprehensive Mobility Plan	45

Inspirational example 32. Example of presenting SUMP short-term measure.  Note: Source, Municipality of Örebrö, 2013	47

Inspirational example 33. Example showing different scenarios and their impacts. Note: Source, Transport for an attractive city, TRAST	49

Inspirational example 34. Overview of different scenarios. Note: Source, SUMP Brasov	50

Inspirational example 35. Example of effects of scenario modelling in VISUM: Scenario 1 and 2 in peak hour [change of traffic in (%) Note: Source, SUMP Gdynia	51

Inspirational example 36. Comparison of expected outcomes in different scenarios. Note: Source, SUMP Pristina	52

Inspirational example 37. Benefit analysis of proposed interventions. Note: Source, Low Carbon Comprehensive Mobility Plan Vishajhapatnam	52

Inspirational example 38. Example of a package of measures to address a local challenge.  Note: Source, STEP-UP FOR INTERMEDIATE CITIES Manual on the integration of measures and measure packages in a SUMP	53

Inspirational example 39. Example of a structure to get an overview of the coverage of different types of SUMP measures and the balance of internal and external measures. Note: Source, STEP-UP FOR INTERMEDIATE CITIES Manual on the integration of measures and measure packages in a SUMP	54

Inspirational example 40. Presentation of measure areas displayed in pie charts. Note: Source,  STEP-UP FOR INTERMEDIATE CITIES Manual on the integration of measures and measure packages in a SUMP	55

Inspirational example 41. Presentation of planned new infrastructure. Note: Source, Budapest  Transport Development Strategy 2014-2030	56

Inspirational example 42. Visualisation of localisation of planned measures under transformation  in Poltava. Note: Source, SUMP Poltava, 2019	58

Inspirational example 43. Presentation of precise calculation of costs for measures. Note: Source, Comprehensive mobility plan Nagpur 2018	60

Inspirational example 44. Definition of start and completion of measures. Note: Source, Sustainable cities through transport, Transport budget proposals for Coimbatore, Madurai, Salem, Tiruppur and Tiruchirappalli.	63

Inspirational example 45. Example of a budgetary framework (Metro Manila MRT3’s Build-Lease-Transfer Agreement). Note: Source, Enhancing the sustainability and inclusiveness of the Metro Manila’s  urban transportation systems: Proposed fare and policy, reforms Mijares et al. (2014)	64

Inspirational example 46. Differentiation of costs/budget for overarching categories. Note: Source, Plan maestro Metropolitano de la bicicleta del Valle de Aburra	66

Inspirational example 47. Example of measures to describe measures and measure packages in  an Implementation Plan. Note: Source, Standards for developing a SUMP Action Plan	67

Inspirational example 48. Monitoring of key performance indicators. Note: Source, SUMP Brasov	69

- ANNOTATED TABLE OF CONTENT

# Cover page

Title, may be branded

# Imprint

(Logo) Originator: city, department

# Foreword

Introductory statement from a senior city/regional/national decision maker

# Executive summary

Suggested length: 10-15 pages.

Provide a public (easy to read) and a restricted (with financial and institutional data) version of the summary

The executive summary should include the following sub-sections. Add information as needed.

## Background of the SUMP

## Objective and scope

## Methodology

## Document structure

Describe how the document is organised

Include summaries about each chapter

## Key results

## Conclusions and recommendations

# Process and management structure

This chapter should present three main aspects: context of developing the SUMP, process overview, and stakeholder involvement.

- It puts the SUMP into the local context,

- It summarizes the SUMP development process,

- It shows the management and steering structure in the local administration, and

- It identifies which larger stakeholders were involved and at what degree.

## Context of developing the SUMP

This part should start with a presentation of:

- Background and general purpose of the SUMP

- Short summary of legal, regulatory framework and related planning documents (including national urban mobility policies and programmes as well as relation to other local, sub-national and national plans, local frameworks in the city and the metropolitan area).

## Process overview

This subchapter should describe:

- Time horizon of the SUMP (and its justification)

- Territorial scope, in other words the SUMP study area (and its justification)

- Team and development process

- The SUMP time horizon:

Definition and justification of the time horizon of the SUMP should appear here. 
SUMP implementation horizons in order to encourage long-term planning are the following:

- Short-term: 2-3 years

- Medium-term: 5 years

- Long-term: 10-15 years.

These horizons may be adjusted to match local conditions, where an urban development plan exists or is undergoing development.

- The SUMP study area:

Definition and justification of the area considered for the SUMP should appear here. Ideally, the study area is the ‘functional urban area’ which is defined by the major commuter flows to the urban centre. It is normally the area including the city and its suburbs or respectively the metropolitan area to be coherent with the mobility demand. For practical reasons, the geographic scope may need to be adjusted to match administrative boundaries but should at least include the city centre.

- Team and development process:

Provide information on which organisation / department / key personnel were responsible for the management of the process.

Inspirational example 1. Example of SUMP timeframe and map representation of existing and new infrastructure. Note: Source: Malmö SUMP (2013)

Basic element 1. Map of the functional area. Note: Source, Integrated Mobility Plan for Greater 
Ahmedabad Region 2031

## Stakeholder involvement

This subchapter lists the key stakeholders that have taken part in the SUMP development process, as well as describes their level of involvement during the process (stakeholder mapping).

Key stakeholders might include:

- Leading municipal or inter-municipal/metropolitan department in charge of urban mobility/transport (as main counterpart)

- Other municipal departments with a stake in urban mobility planning, such as Departments of Finance, Environment, Public Works, Land-use Planning, Health, Education, etc.

- Public Transport Operator/s and/or Public Transport Authority

- Informal transport representatives

- Police

Further relevant partners can be:

- Academia / research institutes and think tanks

- Consulting companies / selected private sector stakeholders and associations

- Civil society and non-governmental organisations (NGOs)

- Chambers of Commerce

- Retailers / retail associations

- Small business representatives

- Unions (transport workers, others) / association for disabled people

- Representatives from the metropolitan region / neighbouring cities or regions

- Financial institutions / potential donors / foundations

- Lobby groups or associations linked to specific transport modes / specific themes (road safety, ITS; smart cities, etc.)

- Schools

- Media

The reason, nature and content of stakeholder involvement should be summarized. Participation structure could be presented in a table or a figure such as the following one:

Inspirational example 2. Stakeholders visualized in an “onion” assigning actors to one of three sectors (public sector; civil society; private sector) (Template from Tool: Stakeholder Map)

http://transferproject.org/wp-content/uploads/2016/11/NYP_GIZ_TRANSfer_Tool-1-4-1_
Stakeholder-Map.pdf

Basic element 2. Stakeholders and their involvement in the SUMP process (Template). List the identified stakeholders and identify their level of involvement.

| Involvement in SUMP process | Type of stakeholders |  |  |  |
| --- | --- | --- | --- | --- |
|  | Political support | Transport network competence | Technical expertise | Public support |
| Strong involvement | City mayor | Public transport company |  |  |
| Medium involvement |  |  | University |  |
| Low involvement |  |  |  | Police |

Inspirational example 3. Presentation of stakeholder involvement. Note: Source, Capital Surface Transport Master Plan Abu Dhabi

Inspirational example 4. Presentation of stakeholder organigram. Note: Source, SUMP Peru, Trujillo.

# Status Quo Analysis

This chapter presents the status of urban mobility in the city.

This analysis includes the

- Description of the institutional, regulatory and financial framework

Mapping of the different plans existing on the different levels and their scope related to transport development such as urban development plans, public transport plans and other sectorial plans.

- Presentation of the main transport problems, opportunities, strengths and weaknesses based on a sound analysis of data from all transport modes in the following areas:

- Mobility and transport

- Accessibility

- Road safety

- Urban freight

- Social aspects of mobility

- Environment

- New solutions for mobility and transport

The following subchapters will detail the suggested content for each of the sections.

## Institutional and regulatory framework

This subchapter shows the analyses of current policies, legislation and legal framework of the different levels of the institutional framework. These are the local, national and horizontal planning practices and laws governing the city and impacting the development of a SUMP.

- Institutional and regulatory aspects:

Description of the policy and regulatory framework. This includes at least an inventory of relevant policies, legislation, regulation, rules, schemes, licenses, concessions (including those under preparation), relevant to public transport and road traffic in the area, including national urban mobility; assessment of the roles of public and private entities in the public transport system (institutional arrangements), relations between transport authorities and operators as well as between different levels of government authorities.

- National policies and regulatory framework:

Description of the national laws and policies which need to be taken into consideration for the institutional and regulatory framework to be included in the SUMP. Examples of national policies include National Urban Mobility Policies and Programmes (NUMPs) as well as National Determined Contributions (NDC).

Local policies and regulatory framework:

Description of other transport related urban policies such as urban development, climate mitigation and air quality. Local legislation may also have an impact on the SUMP.

Basic element 3. Presentation of institutional and regulatory aspects. Note: Source, Lagos (Nigeria) 
Non-Motorised Transport Policy

Inspirational example 5. Presentation of the institutional and territorial areas impacted by the strategies. Note: Source, Plan de Movilidad Urbana Sostenible del Distrito de San Isidro, Lima

Inspirational example 6. Presentation of national/local policies and regulatory framework. Note: Source, SUMP Brasov

- Institutional capacities:

Description of

- capacities in the institutions to be taken into consideration for the SUMP development process, such as existing organisational structures, resource allocation and individual capacities of staff.

- existing capacity development programmes.

- main capacity development needs for the capacity development programme for the SUMP development process.

## Financial framework

Description of the financial capability of local authorities as well as transport authorities and operators engaging in sustainable urban mobility activities. Description of national and sub-national funding schemes for urban mobility. Identification of other funding sources. This is a short presentation of the past (approx. past 5 years) and projected/planned (next 2-5 years) management and operating budgets.

Basic element 4. Presentation of projects in the past five years (table above) and of the planned projects (table below) (Templates).

Presentation of projects in the past five years

| Project / Activity | Implementation period | Responsibility | Funding source | Cost |
| --- | --- | --- | --- | --- |
| Extension of the bicycle network | 2014-2017 | City of … | Municipal budget and national funding | 100.000$ |
| … |  |  |  |  |

Presentation of planned projects (2-5 years)

| Project / Activity | Implementation period | Responsibility | Funding source | Cost |
| --- | --- | --- | --- | --- |

## Planning framework

Mapping of existing plans related to transport at different levels (national, regional, local, district) and scope (e.g. road, rail, public transport) developed by sectors (e.g. urban development, environment, parking management plans etc.).

## Demographical data and urban development

Presentation of key data on urban development and the population (such as household size, car ownership, type of housing, employment, etc.), jobs, major traffic generators (hospitals, universities, etc.), and projects (equipment, facilities, infrastructure for health, education, etc.).

The data is presented for the reference year and should include a forecast for the identified planning horizons: short-term: 2-3 years, medium-term: 5 years, long-term: 10-15 years.

Inspirational example 7. Strategic plan of Antioquía, current model of territorial occupancy. Note: Source, Plan maestro de movilidad para la Region Metropolitana del Valle de Aburrá

## Mobility and transport

Description of the local and regional transport network (road, public transport lines, parking facilities, cycling network etc.).

Basic element 5. Map of transport infrastructure

If an overall map of transport infrastructure is not available, maps with different transport aspects can be included (e.g. one map for rail, one map for streets etc.)

Inspirational example 8. Map of the Rail lines in the Brasgov Metropolitan area. Note: Source, Sustainable Urban Mobility Plan Brasov Growth Pole

### Transport infrastructure and transport services supply

- Inventory of transport infrastructure and transport services supply:

Description of inventory and analysis of existing infrastructures and level of services (incl. maps and benchmarking with relevant cities), but also a diagnosis of other existing plans and strategies, trends and challenges for the various dimensions of transport supply in the study area, including:

- Road network:

Existing and planned road network in relation with all mobility needs (pedestrians, non-motorised transport, public transport, and other vehicles) with focus on the roads carrying public transport; summary of related plans and projects.

- Road congestion and traffic management:

Level of road congestion at peak periods and appraisal of traffic planning at city level and traffic management at a lower scale.

- Public transport system:

All types of public transport (bus, rail, water, formal/informal transport), including routes extension and localisation, depots, garages, rolling stock quantity and quality) taking into account current plans and projects, volume of public transport supply and duration of travel at peak period.

- Financial aspects:

Fares, subsidies, fuel policy, taxes, other income generated from transport (including land value capture).

- Parking:

Inventory of parking in the city centre and analysis of parking management and pricing schemes.

- Indicator on existing sustainable infrastructure:

This part includes data on the following core sustainable urban mobility infrastructure indicators:

- Existing km of sidewalks

- Existing km of cycle lanes

- Existing km of bus lanes or other mass transit

- Existing number of car parking lots (parcels for individual cars) in the city centre covered by parking management (e.g. parking fees)

- Mobility services:

Inventory and assessment of already established (or in procurement) or new mobility services in the city (e.g. bike or car sharing, ride-hailing, app-based mobility navigation, app-based parking management etc.)

### Mobility demand and traffic

- Mobility demand and traffic:

Review of transport demand per mode on the main corridors and for the main origin-destinations based on all existing data on mobility, including existing traffic volumes per mode, at peak hours and for the full day and per sub areas and for each main axis.

- Modal split:

Presentation of the modal split (in trips and per km) breakdown through a relevant set of transport modes and provision as an indicator of the share of individual motorised modes, public transport and non-motorised modes. The indicator is used to measure aggregated impact monitoring within the MobiliseYourCity Partnership.

Inspirational example 9. Example figure comparing population growth and number of trips by car, bicycle, bus and train over time. Note: Source, SUMP of the City of Malmö, Sweden, 2016

Inspirational example 10. Example map of public transport accessibility, travel time to closest 
(sub-)urban centre. Note: Source: Mobility strategy of the City of Bielefeld, Germany, 2018

Inspirational example 11. Example of map that visualises a liveability analysis of road space in the entire city (Figure source: SUMP of the City of Bremen, Germany, 2014)

Basic element 6. Presentation of Modal split. Note: Source, Plan de Movilidad Segura de Medellin 2014-2020

Inspirational example 12. Visualization and comparison of modal split over time or comparison 
with other cities. Note: Source, Modal Split Belo Horizonte (Brasilien), Apresentação sobre o histórico do PlanMob BH

### Active Mobility

Walking and Cycling:

Including an inventory of main routes/passages for pedestrians/NMT (location, quality of infrastructure) in relation with pedestrian/NMT flows

Results of walkability study and non-motorised transport surveys:

Including analysis of historic and current use as well as potential/ easiness of walking and cycling

Inspirational example 13. Example map of main cycling infrastructure, differentiated by type of 
cycle lane. Note: Source, Mobility strategy of the City of Bielefeld, Germany018

Inspirational example 14. Presentation of quantity of pedestrian and cycling infrastructure by different district municipalities. Note: Source, Plan maestro metropolitano de la bicicleta del 
Valle de Aburra.

## Accessibility

Description of accessibility, which refers to its impact in social and environmental aspects, as well as economic development.

Access to public transport:

Prevailing access situation of the city´s population to public transport.

## Road safety

Traffic safety:

Diagnosis of traffic safety (causes, severity and localisation). This includes at least inventory of black spots, and development of the number of traffic fatalities (road, rail, etc.) over the past 10 years (i.e. as defined by the WHO, a death counts as related to a traffic accident if it occurs within 30 days after the accident) in the urban area per 100.000 inhabitants.

Inspirational example 15. Example of visualising a traffic safety analysis with a table (deaths and injuries over time) and a map that marks problem areas in the road network.
 Note: Source: SUMP of the City of Bremen, Germany, 2014)

Basic element 7. Spatial analysis of road safety regarding accidents and fatalities

Detailed analysis on street level only if data is available.

Inspirational example 16. Accurate analysis and presentation of black spots / fatalities with 
focus on spatial distribution. Note: Source, Windhoek SUMP.

Basic element 8. Fatalities over time. Note: Source, Note: Source, Plan de Movilidad Segura de
 Medellin 2014-2020

Basic element 8. Fatalities over time.

Detailed analysis on street level only if data is available.

Inspirational example 17. Traffic fatality causes and victim and impacting road users. Note: Source, Low Carbon Comprehensive Mobility Plan Vishakhapatnam (India).

## Urban freight

This chapter includes an analysis of freight transport supply and demand within the city, and a diagnosis of the main trends, constraints and challenges. It should differentiate analysis by following sub-sections:

- Ports / airports (where applicable)

- Truck regulation & routing

- Delivery patterns (including abusive occupation of urban roads)

- Markets

- Multimodal logistics & distribution centres

Inspirational example 18. Example map of average truck traffic (trucks over 3.5t, t/24h, 
average on weekdays) Note: Source: SUMP of the City of Leipzig, Germany, 2015

Inspirational example 19. Presentation of freight supply and demand. Note: Source, SUMP Brasov

## Social aspects of mobility

Description of the mobility situation for different subgroups of the society which are often underrepresented and / or have specific mobility needs and therefore need special attention, such as women, young and elderly people, indigenous or other groups.

### Gender and mobility

Status of urban mobility from gender perspectives including travel patterns of women, caregivers, and non-gendered people, and how they differ from the travel needs of men; gender-related inequalities in terms of access to public transport, services, opportunities offered in the urban area (health care, education, jobs, etc.), current gender-related harassment faced by women while travelling in the urban area as well as jobs opportunities for women in the urban mobility sector.

Inspirational example 20. Mobility patterns of differing genders.

Example of a modal split differentiated between two genders (Figure source: SUMP of the City of Malmö, Sweden, 2016)

Approaches for Gender Responsive Urban Mobility, Sustainable Urban Transport: A Sourcebook for Policy-makers in developing countries, 13

### Other groups with specific mobility needs

Add description for those groups identified before

### Transport poverty

Add description on mobility poverty, transport affordability, accessibility poverty and exposure to transport externalities and / or other aspects e.g. on well-being, housing and social exclusion.

Describe if specific groups are especially exposed to transport poverty: 1) low-income households, 2) households without a motorised vehicle, 3) persons too young or old to drive a car, 4) persons with physical or cognitive limitations, 5) minority households, 6) immigrants, 7) LGBQT+ etc.

Transport poverty could be generated by two mechanisms: 1) personal features such as needs, resources, attitudes, well-being and physical or mental capabilities, and 2) housing location and choices that are linked with e.g. housing costs, transport costs and distance to workplace and services. Transport poverty has a strong linkage with transport services and services near the homes. In larger cities, transport poverty is linked to the availability and service level of public transport whereas in rural areas car dependency is the major concern.

Inspirational example 21. Links of poverty and mobility. Coverage of the public transport and 
BRT system in comparison to low-income population. Note: Source, OVE, using data from Metrocali 
(2015, 2016)

Inspirational example 22. An example of how public transport fares can be presented as a percentage of minimum daily wage. Note: Source, Enhancing the sustainability and inclusiveness of the 
Metro Manila’s urban transportation systems: Proposed fare and policy, reforms Mijares et al. (2014)

Inspirational example 23. Presentation of the determinants of Mode of Transport Choice. 
Note: Source, SUMP Ruiru

### City Liveability

Analysis of the transport- and urban mobility-related liveability criteria for the city, such as safety and security, frequency and affordability of public transport, quality and fair distribution of public space.

## Environment

### Air pollution and GHG emissions data and analysis

Local air pollution:

Data should include the mean urban air pollution of particulate matter (in mg PM2.5 and optionally PM 10, data collection over a time period of minimum 3 months) and other harmful emissions at road-based monitoring stations, including inventory of existing road-based monitoring stations, if any.

Emissions of PM 2.5 (and optionally PM 10) due to land transport in the city (incl. passenger and freight transport)

GHG emissions:

Analysis of GHG emissions by urban transport sources. Also expected impact of current systems and on-going city projects on traffic and GHG emissions

Inspirational example 24. Example of summarising current transport issues for carbon reduction Note: Source, West Yorkshire Local Transport Plan, United Kingdom, 2011

Inspirational example 25. Presentation of transport emission data. Note: Source, Plan maestro metropolitano de la bicicleta del Valle de Aburra

Inspirational example 26. Example of air pollution diagrams by monitoring station (PM10, ug/m3) Note: Source, SUMP of the City of Turin, Italy, 2010

### Noise

Add description

## New solutions for mobility and transport

Assessment of usage and underpinning policies and regulations of major digital-based transport technologies, such as:

- Planning and data management (app-based mass data capture, effective data management systems, transport modelling & forecasting etc.); big data management

- Capacity to collect, process, analyse and update data on the urban geography / context and the mobility within the city, whether by the Public Transport Authorities or by other stakeholders.

- Mobility management (e.g. app-based parking management, traffic control, app-based mobility navigation services, PT information systems, Mobility as a Service schemes based on digital solutions, etc.).

## Baseline

Provide a summary of all the themes analysed including, urban structure and development, mobility and transport, road safety, urban freight, social aspects of mobility, environment, new solutions for mobility and transport; as well as an analysis of the institutional capacities, regulatory framework, investments priorities, planned projects and planning procedures.

Present:

- Key data for selected strategic indicators (see following chapters)

- Key reference documents (policy and legal framework)

- Ongoing and planned projects (urban development and transport projects)

Provide a summary of the most important challenges and opportunities. It can be described in the structure of a SWOT analysis (strengths, weaknesses, opportunities, threats) or in a more descriptive way.

Basic element 9. Analysis of the status (baseline analysis) of the transport system (Template)

| Functions/ Transport mode | Modal share | Quality of infra-structure | Safety and liveability | Environment and health | Equitable accessibility | Status of measure implementation | Main recommendations |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Walking | 12% | Poor | Many accidents on road crossings near schools | Less and less pupils walking to school | Some areas lack walkable access to parks and sports facilities | Low activity. New “walk to school” campaign | Traffic safety measures are needed |
| Cycling | 7% |  |  |  |  |  |  |
| Public transport (bus, tram, metro, train etc.) | …. | Good | Some bus stops need repair | New bus fleet has been installed, decreased impact on air quality | Reduced fare for unemployed, but infrequent buses to poor outskirts | High activity, public transport strategy planned |  |
| Vehicle sharing (car, bicycle, e-scooter etc.) | …. |  |  |  |  |  |  |
| Private motorised transport (car, motorcycle etc.) |  |  |  |  |  |  |  |
| Multimodality (train station, interchanges) | n/a |  |  |  |  |  |  |
| Freight | n/a |  |  |  |  |  |  |
| ANALYSIS |  |  | Traffic safety needs to be prioritised |  |  |  |  |

Basic element 10. MYC SUMP Core Indicators

Please provide the current baseline for each indicator.

| MYC SUMP Core Indicators | Baseline |
| --- | --- |
| Access to public transport (in %) Proportion of the population living within 500 meters or less of a public transport stop with a minimum 20 minutes service at peak hour, or have access to a shared mobility system with comparable service for money | % |
| Air pollution Mean urban air pollution of particulate matter (in mg PM2.5) at road-based monitoring stations | mg PM2.5 |
| Road safety Fatalities by all transport accidents in the urban area on a yearly basis. As defined by the WHO, a death counts as related to a traffic accident if it occurs within 30 days after the accident) | Pers. (in thousands) |
| Modal split Share of public and non-motorised transport of total urban transport (in pkm -not trip) | % |
| GHG emissions from transport [tonnes CO2 (eq.)/cap. per year) Well-to-wheel GHG emissions by all urban area passenger and freight transport modes | MtCO2e per year |

| Additional Indicators | Base line |
| --- | --- |
| Commercial speed Average speed of a mode of transport between the two terminals, including all operational stops | km/h |
| Mobilised public and private funding |  |
| Others (city specific) |  |

Inspirational example 27. Summary of the most important challenges and opportunities. 
Note: Source, SUMP Pristina

# Vision and objectives

This chapter entails:

- A vision for urban mobility and a strategic framework for the direction of the SUMP;

- Formalised objectives of the SUMP;

- Measurable targets and indicators;

- Short- and long-term scenarios, including the selected scenario;

- List(s) of measures and/or measure packages

## Vision

Explain the general vision of urban mobility in the city. The vision often includes reduced levels of automobility, improvement of the modal split of sustainable modes and vehicles, increased accessibility and quality of life (with eventually geographic rebalance in favour of lagging / poorly served areas), increased road safety and reduction of emission (local pollutants and GHG), integrated urban land use and mobility planning.

The vision might also include institutional and organisational rearrangements, in particular improved regulation of public transport operators / paratransit operators, enhanced capacity of the public transport authority, institutional development, capacity development, etc.

At the same time, the vision should be city-specific and fully depend of the context and the aims as expressed by the political / elected authorities of the SUMP areas and the stakeholders involved in the participatory process of the SUMP

Inspirational example 28. Representation and Vision of preferable transportation modes. Note: Source, Plan de Movilidad Urbana Sostenible del Distrito

## Objectives, targets and indicators

The formalised and prioritized urban mobility goals should be described here. These objectives need to be aligned with the vision for urban mobility on local and national level.

Specify what the SUMP should achieve, taking into account all aspects of the common vision.

Formulate clear objectives and strategic priorities that specify the directions for improvement.

Specify your objectives and identify which main aspects need to be monitored.

Inspirational example 29. Presentation of SUMP goals and objectives. Note: Source, Capital Surface Urban Transport Master Plan Abu Dhabi

Indicators and targets:

Present a set of strategic indicators that allow for the monitoring of progress made towards the achievement of each of the objectives defined, that are easily measurable and understandable by taking into account existing data sources and standard indicators.

The SUMP should consider at least the 5 MYC core indicators (see graph below).

Present a set of measurable targets for each of the agreed-upon strategic indicators covering all your objectives.

Basic element 11. SUMP strategic indicators and targets (Template)

| Indicators | Baseline | Business as Usual 2030 (2040/2050) | Target 2030 (2040/2050) |
| --- | --- | --- | --- |
| Access to public transport Proportion of the population living within 500 meters or less of a public transport stop with a minimum 20 minutes service at peak hour, or have access to a shared mobility system with comparable service for money | % | % | % |
| Air pollution Mean urban air pollution of particulate matter (in mg PM2.5) at road-based monitoring stations | mg PM2.5 | mg PM2.5 | mg PM2.5 |
| Road safety Fatalities by all transport accidents in the urban area on a yearly basis.As defined by the WHO, a death counts as related to a traffic accident if it occurs within 30 days after the accident) | Pers. (in thousands) | Pers. (in thousands) | Pers. (in thousands) |
| Modal split Share of public and non-motorised transport of total urban transport (in pkm -not trip) | % | % | % |
| GHG emissions from transport [tonnes CO2 (eq.)/cap. per year) Well-to-wheel GHG emissions by all urban area passenger and freight transport modes | MtCO2e per year | MtCO2e per year | MtCO2e per year |

Inspirational example 31. Presentation of main SUMP indicators and targets. 
Note: Source, Nagpur Comprehensive Mobility Plan

## Planned and proposed measures

Provide a systematic overview of measures, based on sectoral mobility plans (e.g. on walking, cycling, public transport, road transport, parking, freight) as well as plans from other relevant policy areas (e.g. land use, energy, environment, economic development, social inclusion, health and safety). This list might be structured with regards to:

- A descriptive title of the measure

- A thematic categorization of the measures

- An indicator of the effectiveness of the measure

- The time-plan and prioritization for the measures

- The scope and geographic areas of the measure

## Identification of integrated packages of measures

Present packaging of measures to help overcome barriers to implementing specific measures and to benefit from synergies and increase their effectiveness. The key to decide which measures come together in a package is to identify which ones will work well together or may be needed to make other measures viable. These measure packages are the basis for the definitions and presentation of the short- and long-term scenarios.

There are different methods to group short- and long-term measures, for example by type of measure, by acceptability, by objective or challenge, by geography, by costs, and/or by bundling for external financing (support one clearly defined objective; are implemented in the same impact area; share the same project owner; have similar implementation periods), or around bigger projects (such as a new bike network, seeking measures which complement and reinforce that project).

## Short- and long-term scenarios

Scenarios should help to understand the risks and opportunities related to current trends and possible changes of circumstances. Alternative scenarios inform about the likely impacts of different strategic policy directions and help to identify short-term and long-term prioritized measures.

### Business-as-usual-scenario (BAU)

Present the business-as-usual scenario that describes the development forecasted if the current policy direction is continued and only measures that have already been planned are implemented.

### Alternative sustainability scenarios

Alternative scenarios describe forecasted developments resulting from different strategic policy priorities (e.g. public transport focus vs. active mobility focus vs. electromobility focus). Such scenarios show the contributions of different policy directions, helping to define what to put most emphasis on.

Present at least one (but preferentially several) alternative low carbon scenario with their defined measures and measure packages for (short-term 2-3 years and the long-term 10-15 year). For harmonized reporting, a very long-term target should be set as year 2050.

Present your building techniques such as modelling, purely qualitative analysis (based on expert judgement or on past results of policy strategies in your city or in similar urban contexts), or a combination of both.

Present only main results here and provide detailed information in the annex.

Inspirational example 32. Example of presenting SUMP short-term measure. 
Note: Source, Municipality of Örebrö, 2013

- Scenarios description:

In the main report, the description of each scenario should take form of an illustrated executive summary (2 pages of text maximum + illustrations) describing the general rationale of the scenario, its particularities, the main related assumptions, the related public policies / measures, the demand and mobility forecasts (modal split, etc;), the main impacts on the surrounding environment

In appendix, the presentation of each scenario should show:

- General assumptions: GDP growth, socio-demographic data, institutional, regulatory and organisational framework, financial framework, projection of the urban structure and development, framework for digital mobility;

- Assessment of cost and available funds;

- Assessment of the GHG emissions.

Further components are:

- Projection of the urban structure and development (long-term and very-long-term) (might be common to various scenarios)

- Assumptions and recommendations on the institutional, regulatory and organisational framework for urban mobility needed to cope with the scenario rationale,  eventually in link with those for urban development (might be common to various scenarios)

- A description of transport infrastructure and transport services supply, including:

  - public transport,

  - paratransit / intermediate public transport,

  - Urban road network…

  - New mobility services

- A description of the infrastructure, services and facilities for Non-Motorized Transit (might be common to various scenarios)

- A description of urban mobility policies (transport demand management, transit-oriented development);

- Projection of the modal split (in number of trips, passenger.km and veh.km;

- Analysis of the mobility patterns and an analysis of the mobility demand structure in the scenarios (origin-destination, trip length, trip purposes, etc.);

- Ridership forecast on the public transport main corridors / the whole public transport network, and traffic on the urban road network;

- Analysis of the efficiency of the road / PT networks (passenger/km; veh/km; commercial speeds, etc.);

- A description of the urban freight system;

- A description of the policy and framework for digital mobility (might be common to various scenarios)

- An estimation of the CAPEX (capital expenditure) and OPEX (operational expenditure);

- A description of the main impacts on the surrounding environment: impact on land-use and urban development, environmental and social impact, induced economic development.

Some specific dimensions of the scenarios (for instance, but not necessarily: NMT, gender, new mobility services, urban freight, institutional and financial arrangements…) might be common to various or all scenarios and described separately, in a note presenting policy, institutional, regulations measures, and financial recommendations. In this case, the scenario will vary mainly on the transport supply and services, transport demand and physical investment.

- Traffic forecast modelling results:

If a transport model has been applied, present the model used for the projection of traffic flows and transport demand.

Describe the main assumptions and results as well as limitations.

In the annex following information should be added:

- Description and characteristics the traffic model itself (model structure, model inputs and outputs, calibration process and results, used software, algorithm / formulas utilized for calculation),

- Main assumptions

- The results of the traffic model for the various scenarios, in compliance with the Terms of Reference.

- Multi-criteria comparison of scenarios:

In both the short and long term, the various scenarios are compared to the BAU scenario, in terms of traffic volume, modal split, GHG emissions, trip time, infrastructure costs, etc. The comparative analysis of the measures proposed under various scenarios should allow choosing the most effective and, on this basis, formulating an optimal scenario for meeting the SUMP objectives and the vision desired for the future mobility in the city.

A detailed impact appraisal of the main measures and measure packages is needed at this stage to avoid unrealistic projects. Confirm innovative ideas and ensure cost-effectiveness, often using standardised methods such as multi-criteria analysis (MCA) or cost-benefit- analysis (CBA).

Present results of the comparative analysis of the measures proposed under various scenarios.

The comparison of the scenarios could include the following aspects:

- Technical feasibility: technical choice, availability of the technology, risk (land acquisition, social acceptability, archaeology, environmental impacts), operability;

- Economic feasibility: cost, financial profitability, socio-economic profitability, travel time savings;

- Concrete (estimated) impact on MYC core indicators (see above; GHG emissions reduction, traffic safety, access to public transport, air pollution, modal split);

- Concrete (estimated) investment results on the MYC core indicators (km of sidewalks, cycle lanes, bus lanes, etc.);

- Institutional feasibility: regulatory and institutional frameworks with clear definition of roles and actors (including level of participation of stakeholders);

- Impact on the surrounding environment: impact on land-use and urban development, environmental and social impact, induced economic development, etc.;

- Improvement of social inclusion and promotion of equality of opportunity between citizens, gender, accessibility to poor or vulnerable areas / populations;

- Implementation probability, alignment with national/local policies, alignment with existing policies and plans, political support.

Inspirational example 33. Example showing different scenarios and their impacts. Note: Source, Transport for an attractive city, TRAST

Inspirational example 34. Overview of different scenarios. Note: Source, SUMP Brasov

Inspirational example 35. Example of effects of scenario modelling in VISUM: Scenario 1 and 2 in peak hour [change of traffic in (%) Note: Source, SUMP Gdynia

Inspirational example 36. Comparison of expected outcomes in different scenarios. Note: Source, SUMP Pristina

Inspirational example 37. Benefit analysis of proposed interventions. Note: Source, Low Carbon Comprehensive Mobility Plan Vishajhapatnam

# Selected scenario and actions

## Selected scenario

The selected scenario should be described in detail:

- Provide a cost estimation and the scope of the feasibility studies that are necessary for the implementation. The environmental and social impact of the measures and, the need for land acquisition should also be defined.

- Other factors such as the ease of implementation, the amount of risks and the degree of preparedness should be described.

- Provide information of the expected impacts of the retained scenario, especially regarding the selected core indicators.

## Selected measures

The SUMP should encompass a comprehensive set of complementary and mutually supportive measures. It may include larger and most costly infrastructure measures as well as packages of smaller and less costly (soft) measures, such transport demand management, educational, promotional or awareness raising measures.) Not more than three levels of priority should be considered.

The measures should be described in detail:

- Present a list of prioritised measures broken down into actions for short-term, medium and long term in an overview table including detailed action descriptions, costs, legal requirements, expected contribution to objectives, as well as suggested priorities, responsibilities and timeline.

- The description of the measures can be grouped differently, for example by transport modes, by location and by themes (public transport, non-motorized transport, traffic, road safety, emissions of GHG, resilience to climate events, etc.) to support the identification of (financially) feasible integrated packages of measures.

Inspirational example 38. Example of a package of measures to address a local challenge.
 Note: Source, STEP-UP FOR INTERMEDIATE CITIES Manual on the integration of measures and measure packages in a SUMP

Inspirational example 39. Example of a structure to get an overview of the coverage of different types of SUMP measures and the balance of internal and external measures. Note: Source, STEP-UP FOR INTERMEDIATE CITIES Manual on the integration of measures and measure packages in a SUMP

Inspirational example 40. Presentation of measure areas displayed in pie charts. Note: Source, 
STEP-UP FOR INTERMEDIATE CITIES Manual on the integration of measures and measure packages in a SUMP

Inspirational example 41. Presentation of planned new infrastructure. Note: Source, Budapest 
Transport Development Strategy 2014-2030

Basic element 12. Description of selected measures and measure packages in an action table (Template)

| Measure | Description of measure | Connection to SUMP targets | Actions within a measure | Implementation period | Resources needed | Costs | Funding source | Stakeholders involved |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Segregated cycle facilities | Marked lanes and tracks along major urban streets | Very high (improve accessibility, increase road safety, promote active travel, reduce air and noise pollution) | Analysis of bicycle lanes needed | Year 1: Jan-May | 2 traffic and city planners | 30.000$ + 20% of fulltime from traffic planner | Municipal budget | Bicycle associations |
|  |  |  | Develop a bicycle network plan | Year 1: May-Dec | 4 traffic and city planners | 40.000$ | Municipal budget | Bicycle associations, neighbouring municipalities |
|  |  |  | Plan and construct bicycle lanes | Year 2-5 | Planners, developers | 500$/m | Municipal budget + national funding | Construction companies |
| Develop mobility management plan |  |  |  |  |  |  |  |  |
| … |  |  |  |  |  |  |  |  |

Inspirational example 42. Visualisation of localisation of planned measures under transformation
 in Poltava. Note: Source, SUMP Poltava, 2019

## Cost estimates

Present a cost-estimate for the defined actions. The cost estimates shall be refined compared to the ones provide at scenario stage. Whenever necessary, operational costs or costs for studies and concept designs should also be defined. If feasibility studies have been carried out for some projects, the cost estimates in those studies will be updated.

The cost of a realistic and fundable short-term (5 year) priority action plan shall be clearly identified.

Present actions against their financing needs and revenues in the short, medium, and long term, including operation, enforcement and maintenance, and any funding shortfalls (total cost of ownership).

Basic element 13. Estimation of costs per measure (Template)

| Measure | Actions within a measure | Implementation period | Costs |
| --- | --- | --- | --- |
| Segregated Cycle Facilities | Analysis of bicycle lanes | Year 1: Jan-May | 30.000$ + 20% of fulltime from traffic planner |
|  | Develop a bicycle network plan | Year 1: May-Dec | 40.000$ |
|  | Plan and construct bicycle lanes | Year 2-5 | 500$/m |
| Rapid Bus Transit |  |  |  |

Inspirational example 43. Presentation of precise calculation of costs for measures. Note: Source, Comprehensive mobility plan Nagpur 2018

## Implementation planning and funding

A thorough financial plan is needed to ensure that the previously identified measures and actions are economically sound and financially viable.

### Funding sources

Present available funding and financing sources as well as the ability of the organisations involved in your SUMP to access or capture them. Complement this presentation with an organisational assessment because the financial commitments and capacities of the different organisations vary, and they have different legal rights and responsibilities related to finance.

Present financing instruments and funding sources for the selected actions beyond local budget. It should include an inventory all potential funding sources and competing budgetary needs (by other sectors and/or other cities) in order to present the amounts that would realistically be available for the urban mobility sector both for investment and operational expenditures.

- Local taxes: a special local transport tax for public transport paid by public or private enterprises, developers;

- Revenue funding: tickets, parking fees, city centre pricing, congestion charging, advertisements;

- Private sector involvement in either capital, investment, operations, or a combination of both. E.g. through public- private partnership arrangements;

- Fundraising activities involving appropriate sponsors (but consider compatibility with marketing strategy);

- Local budgets: from different municipalities and different policy domains;

- National/regional subsidies and EU funding;

- External loans, municipal and green bonds.

For measures that require external financing, present the legally appropriate borrowing entity and assess the creditworthiness.

Present sources of funding for further detailed feasibility and market studies for larger investments.

This section may need to be adjusted to consider the particular context of the country and the city for which the SUMP is being prepared. This is especially relevant for cities, where the central government is likely to have more control over the city’s finances and donor financing might be both more important and more uncertain. In that case, three funding options may be formulated. The availability of financing may also depend on whether main city transport infrastructure is likely to be financed by the central government as part of a national inter-urban transport project.

### Financing plan

Present a financing plan for all SUMP measures, with indicative sources of funding and financing and detailed financing plan for priority actions, that contains all projected expenditures (up-front investment) as well as operation and maintenance costs and related revenue streams per year, including taxes and contingencies, as well as revenues on an annual basis for the duration of the financing plan.

### Implementation schedule

Present an implementation schedule and a time-based action plan considering the availability of funds (in volume and over time) taking into account the sequential stages of implementation, particularly the time required for feasibility studies, environmental and social assessments, review and approval of all stakeholders, mobilization of resources, establishment of specific institutional and legal arrangements if required (as in the case of public private partnerships), preparation of detailed engineering whenever necessary, selection of suppliers and contractors, etc.

The implementation schedule and action plan also ascertain what entities will take responsibility for implementing the various measures in the SUMP (including the preparatory studies) and what strengthening they may need in order to be able to do so.

Although this plan should cover the entire SUMP period, the plan shall clearly identify a realistic and fundable short-term (5 year) priority action plan.

Basic element 14. Measure description. Source: PMUS Lorca. Plan de Movilidad Urbana Sostenible, 2017.

Inspirational example 44. Definition of start and completion of measures. Note: Source, Sustainable cities through transport, Transport budget proposals for Coimbatore, Madurai, Salem, Tiruppur and Tiruchirappalli.

Inspirational example 45. Example of a budgetary framework (Metro Manila MRT3’s Build-Lease-Transfer Agreement). Note: Source, Enhancing the sustainability and inclusiveness of the Metro Manila’s
 urban transportation systems: Proposed fare and policy, reforms Mijares et al. (2014)

Basic element 15. Presentation of costs and financing for every measure. Note: Source, Plan de movilidad Piura, 139, catalogue of actions, costs and financing (this figure shows 2 of 8 pages)

## Capacity development strategy

This section presents a capacity development for the three levels (people, organisations, society) to secure the implementation of the SUMP. Capacity development describes a process by which people, organisations and societies mobilize, adapt and expand their abilities in order to make their own development sustainable and to adapt to changing conditions.

The capacity development shall be tailored to the specific needs of the city for the development and implementation of sustainable urban mobility measures. It shall take into consideration traditional approaches to capacity development support, such as the transfer of knowledge and skills through long-term counselling and (online) training, but as well conferences, study tours triangular and south-south cooperation.

Basic element 16. Capacity Development Strategy. Note: Source: Capacity Development Strategy - MobiliseYourCity Africa Community of Practice

To be added as soon as published

Inspirational example 46. Differentiation of costs/budget for overarching categories. Note: Source, Plan maestro Metropolitano de la bicicleta del Valle de Aburra

Inspirational example 47. Example of measures to describe measures and measure packages in 
an Implementation Plan. Note: Source, Standards for developing a SUMP Action Plan

# Monitoring & Reporting

Description of monitoring arrangements (including responsibilities and budget) to assess the status of measure implementation and target achievement, enabling timely and effective responses.

Core indicators

Present

- a defined set of core indicators that allow monitoring and evaluation of main measures with reasonable effort considering available data and limited resources for collection of new data when selecting indicators

- a clear definition, reporting format for each of them, how data is measured, how the indicator value is calculated from the data, and how often it will be measured.

- a baseline value, i.e. a starting value and a target value of desired change

Whenever possible, use standard indicators that are already well defined and where people know how to measure and analyse them.

The retained core indicators shall encompass at least all MYC standard core indicators.

Other indicators

Present indicators beyond core indicators that might be relevant for the city.

Monitoring management

Present monitoring and evaluation arrangements for all selected indicators, including

- Methodological requirements for data collection, processing 	and assessment

- Monitoring frequency

- Timeplan by indicator

- Monitoring procedures

- Responsibilities and stakeholder involved for monitoring

- Monitoring and reporting budget

- Methodology regarding consolidation of the SUMP indicators into aggregated indicators at MobiliseYourCity partnership scale

Provide information how to carry out MYC Monitoring, Evaluation and Reporting Framework (MER) and MYC MRV (Monitoring-Reporting-Verification) Framework.

Basic element 17. Monitoring (Template)

| MYC SUMP Core Indicators | Base line | Target 2030 (2040/2050) | Application area | Data collection/ Monitoring method | Frequency | Responsibility |
| --- | --- | --- | --- | --- | --- | --- |
| Access to public transport | % | % | City |  |  |  |
| Air pollution | mg PM2.5 | mg PM2.5 | City centre | Air quality measuring station (PM2.5 and NOX) | Data collected on daily basis, monthly report | Environmental department |
| Road Safety (number of traffic fatalities) | Pers. (in thousands) | Pers. (in thousands) |  |  |  |  |
| Modal split (in pkm -not trip) | % | % |  |  |  |  |
| GHG emissions from transport | MtCO2e per year | MtCO2e per year |  |  |  |  |
| Additional Indicators |  |  |  |  |  |  |
| Commercial speed | km/h | km/h |  |  |  |  |
| Mobilised public and private funding |  |  |  |  |  |  |
| Others (city specific) |  |  |  |  |  |  |
| … add as needed |  |  |  |  |  |  |

Inspirational example 48. Monitoring of key performance indicators. Note: Source, SUMP Brasov

# Appendix

## List of contributors to the SUMP development

Add information required.

## Timetable of SUMP development

Add information required.

## Data collection methods

Add information required.

## Participation summary

Add information required.

## Description of scenarios

Add information required.

## Long list of potential measures

Add information required.

## Traffic model report

Add information required.

## Data reporting template for monitoring and evaluation

Add information required.

## References

Author(s) (YEAR) Title. Journal/URL.

## Index of Boxes

Add index of Boxes.

## Index of Diagrams

Add index of diagrams.

## Index of Images

Add index of diagrams.

## Index of Tables

Add index of tables.

## Glossary

Explanation of key technical terms.

## Area plans and future development charts

Add relevant information here.

- STANDARD TEMPLATE FOR SUMP

# Cover page

# Imprint

# Foreword

# Executive summary

## Background of the SUMP

## Objective and scope

## Methodology

## Document structure

## Key results

## Conclusions and recommendations

# Process and management structure

## Context of developing the SUMP

## Process overview

- The SUMP time horizon:

- The SUMP study area:

- Team and development process:

Basic element 1. Map of the functional area. Note: Source, Integrated Mobility Plan for 
Greater Ahmedabad Region 2031

## Stakeholder involvement

Basic element 2. Stakeholders and their involvement in the SUMP process (Template). List the identified stakeholders and identify their level of involvement.

| Involvement in SUMP process | Type of stakeholders |  |  |  |
| --- | --- | --- | --- | --- |
|  | Political support | Transport network competence | Technical expertise | Public support |
| Strong involvement | City mayor | Public transport company |  |  |
| Medium involvement |  |  | University |  |
| Low involvement |  |  |  | Police |

# Status Quo Analysis

- Description of the institutional, regulatory and financial framework

- Presentation of the main transport problems, opportunities, strengths and weaknesses based of a proper analysis of the data of all transport modes such as the following aspects:

## Institutional and regulatory framework

- National policies and regulatory framework:

- Local policies and regulatory framework:

- Institutional capacities:

Basic element 3. Presentation of institutional and regulatory aspects. Note: Source, Lagos (Nigeria) 
Non-Motorised Transport Policy

## Financial framework

Budgetary and financial aspects:

Basic element 4. Presentation of projects in the past five years (table above) and of the planned projects (table below) (Templates).

Presentation of projects in the past five years

| Project / Activity | Implementation period | Responsibility | Funding source | Cost |
| --- | --- | --- | --- | --- |
| Extension of the bicycle network | 2014-2017 | City of … | Municipal budget and national funding | 100.000$ |
| … |  |  |  |  |

Presentation of planned projects (2-5 years)

| Project / Activity | Implementation period | Responsibility | Funding source | Cost |
| --- | --- | --- | --- | --- |

## Planning framework

## Demographic data and urban development

## Mobility and transport

Access to public transport:

Basic element 5. Map of transport infrastructure

If an overall map of transport infrastructure is not available, maps with different transport aspects can be included (e.g. one map for rail, one map for streets etc.)

### Transport infrastructure

- Inventory of transport infrastructure and transport services supply

- Indicator on existing sustainable infrastructure

- Mobility servicesMobility demand and traffic

### Mobility demand and traffic

### Modal split

Basic element 6. Spatial analysis of road safety regarding accidents and fatalities

### Active Mobility

## Accessibility

## Road Safety

Basic element 7. Spatial analysis of road safety regarding accidents and fatalities

Detailed analysis on street level only if data is available

Basic element 8. Fatalities over time. Note: Source, Note: Source, Plan de Movilidad Segura de
 Medellin 2014-2020

## Urban freight

## Social aspects of mobility

### Gender and mobility

### Other groups with specific mobility needs

### Transport poverty

### City Liveability

## Environment

### Air pollution and GHG emissions data and analysis

### Noise

## New solutions for mobility and transport

## Baseline

Basic element 9. Analysis of the status (baseline analysis) of the transport system (Template)

| Functions/ Transport mode | Modal share | Quality of infra-structure | Safety and liveability | Environment and health | Equitable accessibility | Status of measure implementation | Main recommendations |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Walking | 12% | Poor | Many accidents on road crossings near schools | Less and less pupils walking to school | Some areas lack walkable access to parks and sports facilities | Low activity. New “walk to school” campaign | Traffic safety measures are needed |
| Cycling | 7% |  |  |  |  |  |  |
| Public transport (bus, tram, metro, train etc.) | …. | Good | Some bus stops need repair | New bus fleet has been installed, decreased impact on air quality | Reduced fare for unemployed, but infrequent buses to poor outskirts | High activity, public transport strategy planned |  |
| Vehicle sharing (car, bicycle, e-scooter etc.) | …. |  |  |  |  |  |  |
| Private motorised transport (car, motorcycle etc.) |  |  |  |  |  |  |  |
| Multimodality (train station, interchanges) | n/a |  |  |  |  |  |  |
| Freight | n/a |  |  |  |  |  |  |
| ANALYSIS |  |  | Traffic safety needs to be prioritised |  |  |  |  |

Basic element 10. MYC SUMP Core Indicators
Please provide the current baseline for each indicator.

| MYC SUMP Core Indicators | Baseline |
| --- | --- |
| Access to public transport (in %) Proportion of the population living within 500 meters or less of a public transport stop with a minimum 20 minutes service at peak hour, or have access to a shared mobility system with comparable service for money | % |
| Air pollution Mean urban air pollution of particulate matter (in mg PM2.5) at road-based monitoring stations | mg PM2.5 |
| Road safety Fatalities by all transport accidents in the urban area on a yearly basis. As defined by the WHO, a death counts as related to a traffic accident if it occurs within 30 days after the accident) | Pers. (in thousands) |
| Modal split Share of public and non-motorised transport of total urban transport (in pkm -not trip) | % |
| GHG emissions from transport [tonnes CO2 (eq.)/cap. per year) Well-to-wheel GHG emissions by all urban area passenger and freight transport modes | MtCO2e per year |

| Additional Indicators | Base line |
| --- | --- |
| Commercial speed Average speed of a mode of transport between the two terminals, including all operational stops | km/h |
| Mobilised public and private funding |  |
| Others (city specific) |  |

# Vision and objectives

## Vision

## Objectives, targets and indicators

# Basic element 11. SUMP strategic indicators and targets (Template)

| Indicators | Baseline | Business as Usual 2030 (2040/2050) | Target 2030 (2040/2050) |
| --- | --- | --- | --- |
| Access to public transport Proportion of the population living within 500 meters or less of a public transport stop with a minimum 20 minutes service at peak hour, or have access to a shared mobility system with comparable service for money | % | % | % |
| Air pollution Mean urban air pollution of particulate matter (in mg PM2.5) at road-based monitoring stations | mg PM2.5 | mg PM2.5 | mg PM2.5 |
| Road safety Fatalities by all transport accidents in the urban area on a yearly basis. As defined by the WHO, a death counts as related to a traffic accident if it occurs within 30 days after the accident) | Pers. (in thousands) | Pers. (in thousands) | Pers. (in thousands) |
| Modal split Share of public and non-motorised transport of total urban transport (in pkm -not trip) | % | % | % |
| GHG emissions from transport [tonnes CO2 (eq.)/cap. per year) Well-to-wheel GHG emissions by all urban area passenger and freight transport modes | MtCO2e per year | MtCO2e per year | MtCO2e per year |

## 4.3 Planned and proposed measures

## 4.4 identification of integrated packages of measures

## 4.5 Short- and long-term scenarios

### 4.5.1 Business-as-usual scenario (BAU)

### 4.5.2 Alternative sustainability scenarios

### a) Scenarios description:

### b) Traffic forecast modelling results:

### c) Multi-criteria comparison of scenarios:

# Selected scenario and actions

## Selected scenario

## Selected measures

Basic element 12 Description of selected measures and measure packages in an action table (Template)

| # Measure | # Description of measure | # Connection to SUMP targets | # Actions within a measure | # Implementation period | # Resources needed | # Costs | # Funding source | # Stakeholders involved |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Segregated cycle facilities | Marked lanes and tracks along major urban streets | Very high (improve accessibility, increase road safety, promote active travel, reduce air and noise pollution) | Analysis of bicycle lanes needed | Year 1: Jan-May | 2 traffic and city planners | 30.000$ + 20% of fulltime from traffic planner | Municipal budget | Bicycle associations |
|  |  |  | Develop a bicycle network plan | Year 1: May-Dec | 4 traffic and city planners | 40.000$ | Municipal budget | Bicycle associations, neighbouring municipalities |
|  |  |  | Plan and construct bicycle lanes | Year 2-5 | Planners, developers | 500$/m | Municipal budget + national funding | Construction companies |
| Develop mobility management plan |  |  |  |  |  |  |  |  |
| … |  |  |  |  |  |  |  |  |

## 5.3 Cost estimates

Basic element 13. Estimation of costs per measure (Template)

| Measure | Actions within a measure | Implementation period | Costs |
| --- | --- | --- | --- |
| Segregated Cycle Facilities | Analysis of bicycle lanes | Year 1: Jan-May | 30.000$ + 20% of fulltime from traffic planner |
|  | Develop a bicycle network plan | Year 1: May-Dec | 40.000$ |
|  | Plan and construct bicycle lanes | Year 2-5 | 500$/m |
| Rapid Bus Transit |  |  |  |

## 5.4 Implementation planning and funding

### 5.4.1 Funding sources

### 5.4.2 Financing plan

### 5.4.3 Implementation schedule

### Basic element 14. Measure description., 2017.

Source: PMUS Lorca. Plan de Movilidad Urbana Sostenible movilidad Piura, 139, catalogue of actions, costs and financing (this figure shows 2 of 8 pages)

Basic element 15. Presentation of costs and financing for every measure. Note: Source, Plan de movilidad Piura, 139, catalogue of actions, costs and financing (this figure shows 2 of 8 pages)

### Capacity development strategy

Basic element 16. Capacity Development Strategy. Note: Source: Capacity Development Strategy - MobiliseYourCity Africa Community of Practice

To be added as soon as published

# Monitoring & Reporting

## Core indicators

## Other indicators

## Monitoring management

Basic element 17. Monitoring (Template)

| MYC SUMP Core Indicators | Base line | Target 2030 (2040/2050) | Application area | Data collection/ Monitoring method | Frequency | Responsibility |
| --- | --- | --- | --- | --- | --- | --- |
| Access to public transport | % | % | City |  |  |  |
| Air pollution | mg PM2.5 | mg PM2.5 | City centre | Air quality measuring station (PM2.5 and NOX) | Data collected on daily basis, monthly report | Environmental department |
| Road Safety (number of traffic fatalities) | Pers. (in thousands) | Pers. (in thousands) |  |  |  |  |
| Modal split (in pkm -not trip) | % | % |  |  |  |  |
| GHG emissions from transport | MtCO2e per year | MtCO2e per year |  |  |  |  |
| Additional Indicators |  |  |  |  |  |  |
| Commercial speed | km/h | km/h |  |  |  |  |
| Mobilised public and private funding |  |  |  |  |  |  |
| Others (city specific) |  |  |  |  |  |  |
| … add as needed |  |  |  |  |  |  |

# Appendix

## List of contributors to the SUMP development

## Timetable of SUMP development

## Data collection methods

## Participation summary

## Description of scenarios

## Long list of potential measures

## Traffic model report

## Data reporting timetable

## References

## Index of Boxes

## Index of Diagrams

## Index of Images

## Index of Tables

## Glossary

## 7.15       Area plans and future development charts

.